V1 — Static Platform Guide

Product + Technical Specification

Purpose: Define the first version of the platform copilot as a static, grounded user manual delivered through conversation.

Core boundary: V1 explains the platform interface, not the ESP, well, live data, current chart values, or screen-specific state.

# 1. Product Definition

V1 is a copilot that explains the platform to the user. It answers questions such as “what is this page?”, “what does this chart mean?”, “what are the alarm bands?”, and “how do I get to the configuration page?” using a curated static document that describes the platform.

Mental model: the platform user manual, delivered conversationally.

# 2. Scope

| In scope | Examples |
| --- | --- |
| Every route | /, /working-status, /live-calculations, /events, /reports, /custom-testing, /ml-studio, /engineering, /engineering/workbench, /engineering/catalog, /engineering/catalog/pumps/$modelId, /esp-configuration, /reliability, /administration, /wells/$wellId |
| Every workspace | Operations, Engineering, Single-Well |
| Major components | EspWellVisual, LivePumpPerformanceCurve, PressureProfile, SubsystemEqualizer, KPI ribbons, ML fault spectrum |
| Telemetry channels | All 14 SCADA channels and what each measures |
| Physics concepts | TDH, Hazen-Williams friction, affinity laws, VFM, GVF |
| Preset scenarios | All 6 What-If presets and what each represents |
| Navigation | How to move from one page/workspace to another |
| Glossary | Standard ESP acronyms and definitions |

Out of scope: specific well current state; specific chart current values; anything requiring live data; anything requiring screen context such as an error snapshot or simulated slider state; configuration comparisons (V3).

# 3. User Question Categories

| Category | Representative questions |
| --- | --- |
| Navigation | How do I get to Reliability? Where do I configure sensor thresholds? What is in Engineering? |
| Component explanation | What does the Subsystem Equalizer show? What is the Pressure Profile? Explain the ML fault spectrum. |
| Concept definition | What is TDH? What does GVF mean? Include where each appears in the platform. |
| Chart reading | How do I read the pump curve? What is the operating point? What do the equalizer bars mean? |
| Platform concepts | What is the difference between Operations and Engineering? What is the What-If simulator for? What does ML Studio do? |

# 4. ui_map — Static Source of Truth

The ui_map is one structured document containing the platform’s self-description. It is content, not application code. The platform team owns it and can update it whenever the UI changes.

| Field | Purpose |
| --- | --- |
| id | Stable identifier, e.g. route.working-status or component.subsystem-equalizer |
| type | route, component, concept, navigation, glossary |
| title | Human-readable name |
| path | URL path when the entry represents a route |
| workspace | Operations, Engineering, or Single-Well |
| summary | One-sentence explanation |
| description | Full explanation of the page/component/concept |
| related | Cross-references to other ui_map entries |
| aliases | Terms users may naturally use, e.g. equalizer, subsystem bars |

Example entry:

- id: component.subsystem-equalizer
  type: component
  title: Subsystem Equalizer
  used_on: [route.wells, route.working-status]
  summary: Four bars showing Hydraulics, Electrical, Thermal, and Mechanical deviation.
  description: |
    The Subsystem Equalizer renders four independent deviation bars, one per ESP
    subsystem. Each bar shows deviation from the nominal baseline in percent.
    Bars turn amber at +/-15% deviation and crimson at +/-30%. Hovering a bar
    shows the underlying metric names and current values.
  related: [concept.tdh, concept.water-cut, concept.vibration]
  aliases: [equalizer, subsystem bars, four bar chart]

# 5. Storage and Retrieval

| Option | Storage | Query method |
| --- | --- | --- |
| A | YAML loaded at agent startup | Direct lookup by ID |
| B | kb_chunks with source_domain='ui_map' | Semantic search through existing search_knowledge |
| C — Recommended | YAML source + indexed into KB | Fast lookup plus fuzzy/semantic search |

Recommendation: Option C. YAML remains the source of truth. A small ingestion script loads it into kb_chunks so the existing retrieval pipeline can be reused unchanged.

Retrieval risk: ui_map chunks can compete with ESP knowledge-base documents. Mitigation: tag all ui_map chunks with source_domain='ui_map' and have OP15 retrieval filter on that domain. General OP06 retrieval remains unchanged.

# 6. End-to-End Architecture

1. User asks: “What does the Subsystem Equalizer show?”

2. Frontend sends { session_id, message, ui_context: { selected_route: "/wells/FS-17" } }

3. Context Resolver reads message + selected_route

4. Router classifies the request as PLATFORM_GUIDE / OP15

5. Plan Builder creates exactly one tool call: lookup_ui_element(query, route_context)

6. Tool Gateway queries ui_map (YAML or kb_chunks filtered by source_domain)

7. QoD validates that a matching ui_map entry exists

8. Evidence Pack seals the ui_map entry as the only evidence

9. XAI narrates the answer and cites the ui_map entry ID

10. Response returns a plain explanation plus optional related navigation

Response constraints: no cards, no live physics, no ESP data. The answer is grounded only in the relevant ui_map content plus the LLM’s narration.

Latency target: <5 seconds per query, approximately the current OP06 experience.

# 7. Dashboard Changes

| # | Change | Location | Effort |
| --- | --- | --- | --- |
| 1 | Send ui_context.selected_route in query payload | agentClient.ts | ~10 lines |
| 2 | Fix frame.visualization.card_ids → frame.card_ids mapping | types/frames.ts + ndjsonStream.ts | ~5 lines |
| 3 | Point .env to http://127.0.0.1:8091 | .env | 1 line |

No new dashboard components or redesign are required. The existing dock UI and rendering pipeline remain unchanged.

Optional: add a small “What is this?” help icon per route that pre-fills a query. Estimated ~30 minutes per page across ~15 pages. Not required for V1.

# 8. Agent Changes

| # | Change | Type |
| --- | --- | --- |
| 1 | Add OP15_PLATFORM_GUIDE, or extend OP06 with a mode flag | Objective YAML |
| 2 | Add lookup_ui_element(query, route_hint) | Tool definition |
| 3 | Add ui_map adapter for YAML / kb_chunks filtered by source_domain='ui_map' | Adapter |
| 4 | Add narrator_platform_v1.txt | Prompt |
| 5 | Recognize “what is this page / how do I / what does X show” as PLATFORM_GUIDE | Router rule |
| 6 | Pass selected_route through the pipeline | Context Resolver update |
| 7 | Load ui_map YAML into kb_chunks at startup or on demand | Ingestion script |

Architecture impact: none of the existing pipeline infrastructure needs to be redesigned. V1 follows the same objective/tool/prompt pattern used by OP02, OP04, OP05, and OP14.

# 9. Content Authoring

| Content area | Estimated entries |
| --- | --- |
| Routes | 15 |
| Major components | 8–10 |
| Telemetry channels | 14 |
| ML fault classes | 14 |
| Physics concepts | ~8 |
| What-If presets | 6 |
| Navigation flows | 5 |
| Glossary | 30+ |
| Total | ~100 |

Expected entry size: 100–300 words. Total content: approximately 20,000–30,000 words (~25,000 words target), roughly the size of a short book.

Most content should be collected and unified from existing platform documentation, Engineering definitions, ML Studio fault descriptions, and the existing context document rather than invented.

Ownership: a platform-domain expert plus one engineer. Initial authoring and cross-checking estimate: 3–5 focused days. Ongoing maintenance is required whenever pages or components change.

# 10. V1 Success Criteria

1. “What is the Working Status page?” → explains the page and cites the ui_map entry.

2. “What does the equalizer show?” → describes the four bars without hallucinating.

3. “How do I get to Reliability?” → provides documented navigation steps.

4. “What is TDH?” → gives the definition and where TDH appears in the UI.

5. Undocumented concept → responds cleanly that it is not documented yet.

6. Zero fabrication: no invented pages, components, features, or behavior.

7. Latency <5 seconds per query.

8. All ~100 ui_map entries load successfully.

9. Router distinguishes PLATFORM_GUIDE from OP06 ESP knowledge queries.

10. Dashboard sends selected_route and the agent uses it when relevant.

# 11. Explicit V1 Boundaries

| Capability | Version |
| --- | --- |
| Explain current error on screen | V2 |
| Explain current chart data | V2 |
| Explain a What-If simulation result | V2 |
| Explain why a custom rule fired | V2 |
| Explain a specific ML diagnosis | V2 |
| Compare two configurations | V3 |
| Learn from confirmed incidents | V4 |

Version model: V1 = static manual; V2 = contextual explanations; V3 = comparative reasoning; V4 = learning from confirmed incidents.

# 12. Post-V1 Learning Loop

Observe user queries: identify frequently asked questions, refused questions, and most-used ui_map entries.

Author missing entries based on actual user demand.

Use observed demand to define the V2 context packet for errors, charts, simulations, and other dynamic UI state.

Treat V1 as a learning probe before investing in harder dynamic versions.

# 13. Implementation Checklist

Freeze the ui_map schema and stable ID convention.

Author and review the initial ~100 entries.

Create YAML source of truth.

Implement ui_map ingestion into kb_chunks with source_domain='ui_map'.

Implement lookup_ui_element(query, route_hint).

Add OP15_PLATFORM_GUIDE routing.

Add platform narrator prompt.

Pass selected_route through Context Resolver.

Apply the three dashboard changes.

Validate QoD and evidence sealing against ui_map only.

Run route/component/concept/navigation acceptance tests.

Measure end-to-end latency and verify <5s target.

Verify undocumented questions are refused rather than answered from unrelated KB content.

Establish ownership and a maintenance/re-index process.

# 14. One-Sentence Summary

V1 is a static user manual delivered as conversation: ~100 grounded ui_map entries covering routes, components, concepts, navigation, telemetry, ML classes, and glossary content; one new objective, one tool, one adapter, one prompt, and one dashboard payload field; no live data, no contextual interpretation, and no hallucinated platform behavior.

# 15. Key Design Principle

Keep V1 deliberately static. The objective is not to make the copilot understand the current system state; it is to make the copilot reliably explain the product itself. A clean static boundary makes retrieval, evidence, testing, maintenance, and the later transition to contextual V2 substantially easier.